Software Project Plan

(Front-End Development Project)

Date	Task(s)	Status
Friday, 2 Dec, 2022	Start of new NextJS project / Initial design of landing page / Login and Sign Up pages	In progress
Saturday, 3 Dec, 2022	Register as Vendor page / Register as Designer page / Initial dashboard design	_
Sunday, 4 Dec, 2022	User Profile View and Update / Designer related CRUD	_
Monday, 5 Dec, 2022	Printing Vendor related CRUD / Complete Homepage design	_
Tuesday, 6 Dec, 2022	Product/Design description page / 3D Model Preview with Custom Design	_
Wednesday, 7 Dec, 2022	Add to Cart and Place Order pages	_
Thursday, 8 Dec, 2022	Design Making Tool	_